Implementation Roadmap

Phase 1: Core Platform

Build the first usable release with tenant management, users, roles, clients, projects, findings CRUD, findings library, report templates, basic report generation, client read-only portal, and audit logs.[cite:3][cite:35]

This phase should already support creation of reusable findings with CVE/CWE/OWASP mappings and remediation guidance, because the findings library is a mandatory requirement.[cite:10][cite:15]

Phase 2: Checklist Engine

Add framework registry, framework versioning, OWASP WSTG starter pack, checklist template management, project checklist runs, item assignment, evidence uploads, review gates, and checklist-to-finding conversion.[cite:20][cite:37][cite:29]

This phase should make step-by-step pentest execution a first-class workflow so testers can avoid missing required coverage.[cite:20][cite:37]

Phase 3: Remediation and Retesting

Add structured remediation workflow, client collaboration on findings, status transitions, due dates, retest requests, retest result tracking, and updated client portal visibility.[cite:15][cite:35]

This phase should close the loop from discovery to closure and make the portal useful beyond static report delivery.[cite:35]

Phase 4: Operations and Integrations

Add dashboards, workload and planning views, worklogs/timesheets, API keys, scoped JWT access, OpenAPI/Swagger docs, webhooks, and import pipelines for future scanner integrations.[cite:30][cite:35][cite:3]

This phase should turn the platform from a delivery tool into a full operations system for pentest teams.[cite:30][cite:35]

Suggested Technical Order

- Authentication and RBAC

- Tenants and clients

- Projects and targets

- Findings and evidence

- Findings library

- Reports

- Client portal

- Checklist engine

- Remediation/retests

- Dashboards and API integrations

Delivery Checklist

- Production database schema and migrations

- Seed data with sample tenant, client, project, findings, and one WSTG starter pack.[cite:20][cite:37]

- OpenAPI documentation.[cite:3]

- Modular backend structure

- Frontend internal app

- Frontend client portal

- Audit logging

- Export pipeline for reports